# Meeting Minutes — Week 4 (Supervisor Consultation)

Date:

[insert date]

Attendees:

| Name | Student ID | Role |
| --- | --- | --- |
| Dr Chandana Withana | — | Supervisor |
| Ashraful Islam | 240135 | Detection, URL verification, benchmarking |
| Dominic Kipchirchir | 240401 | Training module, programming |
| Huzaifa Iqbal | 240220 | Security, testing, documentation |
| Sonu | 250001 | Content, project records, presentations |

Agenda:

- Review the five-model benchmark comparison results

- Discuss whether replication constitutes an original contribution

- Confirm report template and assess team execution readiness

Key Findings from Consultation:

- The team presented results for five machine learning models evaluated on the same 82,486-email dataset used by the base paper: the paper's three methods (SVC, Random Forest, Multinomial Naive Bayes) plus two team extensions (Logistic Regression, XGBoost).

- The supervisor stated that replicating the paper's methods and achieving similar or marginally better results (SVC +0.16 points) does not by itself constitute a contribution; it establishes a correct baseline only, described as 'ground level'.

- Both team extension methods scored below the base paper's best reported result (Logistic Regression 98.65%, XGBoost 97.56%, against the paper's 99.0%), so neither currently demonstrates an improvement over the benchmark.

- The supervisor noted that if the team's results simply reproduce the paper's conclusions, this creates a risk of the work being perceived as duplication rather than original contribution.

- The team confirmed that the dataset's full feature set is already used by the base paper, so no unused raw data exists to exploit; the supervisor concluded that any genuine contribution must therefore come from technique — preprocessing, filtering, feature engineering, or model combination — rather than additional data.

- The supervisor proposed several directions: data cleaning and preprocessing improvements, hybrid or combination methods, natural language processing techniques, neural network approaches as a further escalation, and evaluating on additional metrics such as F1 score that the base paper may not have emphasised.

- The supervisor stressed the need for a backup plan, warning against arriving at the next consultation with no improved result and no alternative approach prepared.

- The supervisor reviewed the frontend demonstration page and confirmed that web development does not contribute to the assessed marks for this unit and should be treated as supporting work only.

- The supervisor questioned each member individually on their contribution and understanding of the execution. Responses from members without a programming background were assessed as insufficient, and the supervisor stated that shared assessment marks fall substantially if any member cannot run and explain the work, regardless of code quality.

- The supervisor advised that the final report should follow the structure and sequence of the base paper.

Decisions Made:

- Implement a contribution experiment combining text cleaning with hand-crafted feature engineering alongside TF-IDF, and a hybrid voting ensemble of the strongest models.

- Retain a transformer-based approach (DistilBERT) as a backup escalation should the above fail to yield a defensible improvement.

- Adopt the base paper's section structure as the template for the final report.

- Treat the team teach-in as the highest-priority action, with verification that every member can independently run and explain the full execution.

- De-prioritise further frontend and dashboard work in favour of machine learning execution, evaluation and report writing.

Assigned Actions:

| Task | Owner | Due Date |
| --- | --- | --- |
| Implement and run preprocessing + engineered features experiment | Ashraful Islam (240135) | This week |
| Implement and run hybrid voting ensemble experiment | Ashraful Islam (240135) | This week |
| Deliver team teach-in covering full ML execution | Ashraful Islam (240135) | Before next consultation |
| Independently run the pipeline and be able to explain it unprompted | Dominic Kipchirchir (240401), Huzaifa Iqbal (240220), Sonu (250001) | Before next consultation |
| Restructure report outline to follow the base paper's sequence | Ashraful Islam (240135) | This week |
| Prepare backup approach (tuning / transformer) if results are not significant | Ashraful Islam (240135), Dominic Kipchirchir (240401) | Ongoing |

Risks / Concerns:

- Highest risk: the team has not yet demonstrated a result exceeding the published benchmark, and without one cannot claim an original contribution. Limited time remains.

- Non-programming team members could not demonstrate independent understanding of the execution during this consultation; the supervisor stated this places the whole group's mark at risk, not only the individual's.

- If the contribution experiments do not produce a significant improvement, a backup plan must already be prepared rather than developed under time pressure.

Next Steps:

- Run and evaluate the contribution experiments and report results at the next consultation.

- Complete the team teach-in with verified individual understanding of the execution.

- Begin restructuring the final report to follow the base paper's template.