SEDAS — Supervisor Consultation Minutes #1

MIS5320 Applied IS Project — Part B

| Date / time | Thursday 16 July 2026, 11:30 (Week 2 consultation) |
| --- | --- |
| Attendees | Dr Chandana Withana (supervisor); Ashraful Islam (240135); [list attending members] |
| Apologies | [if any] |
| Recorded by | Ashraful Islam |

# 1. Discussion Points

- Benchmark requirement. A recent (post-2020) peer-reviewed paper using a freely available dataset must anchor the project: use the same dataset, identify the parameters the paper used, apply our framework to that dataset, and compare results like-for-like. Without a shared dataset (or a dataset covering our parameters), comparison is not meaningful.

- Dataset. If our current dataset coincides with a published paper, that is acceptable and preferred ('that's good, you can use it'). Team confirmed the dataset in use is the Kaggle combined phishing corpus; source-paper verification actioned (see Action 1).

- Prototype and AI use. Team demonstrated the working prototype (email/message classification with label output). Supervisor confirmed this direction is fine; AI assistance is acceptable provided the resulting program represents our own framework and the justification is grounded in the dataset comparison.

- Schedule. No submission in Week 2. Week 3 submission combines Week 2 + Week 3 progress in one project log, accompanied by two sets of meeting minutes. Minutes must be maintained weekly and available for spot checks. Week 4: preliminary results (execution must begin now). Week ~5: individual walk-throughs — each member explains their part one by one. Week 6: final results.

- Teamwork and GitHub. Work must be split across the team; single-person concentration is 'very risky'. Continue sharing via GitHub; supervisor will perform random checks of commit history. Supervisor's GitHub username requested by email so he can be added as a collaborator.

- Risk noted by supervisor. Results are unknown until execution; if results disappoint, the team must identify what to add to demonstrate contribution. Early benchmark work in the next two weeks reduces this risk.

# 2. Decisions

- Adopt Al-Subaiey et al. (2024), Computers and Electrical Engineering 120:109625 — the source paper of our exact dataset (same 82.5k-email corpus, TF-IDF, SVM, F1 0.99, XAI, web deployment) — as the primary benchmark. [confirmed post-meeting]

- Add an SVM replication and retain the DistilBERT extension so SEDAS results are compared like-for-like against the published benchmark on identical data.

- Institute weekly team meeting minutes in docs/minutes/ in the repository.

# 3. Actions

| # | Action | Owner | Due |
| --- | --- | --- | --- |
| 1 | Verify and document the dataset's source paper, its parameters and published results (benchmark justification document) | Ashraful | Before Week 3 consult |
| 2 | Implement SVM replication on the identical pipeline; record accuracy/precision/recall/F1/FP-rate | Ashraful + [member] | Week 3 |
| 3 | Add supervisor as GitHub collaborator on receipt of username; maintain meaningful commit history | Ashraful | On reply |
| 4 | Allocate modules across all four members and evidence individual commits | All | Week 2 |
| 5 | Prepare combined Week 2+3 project log with two meeting minutes attached | All (log custodian compiles) | Week 3 submission |
| 6 | Begin DistilBERT extension for preliminary results | [member] + Ashraful | Week 4 |

# 4. Next Meeting

Thursday 23 July 2026, 11:30 — agenda: benchmark justification review; module allocation confirmation; SVM replication results.