SEDAS — Social Engineering Defence and Awareness System

Specification Review and MVP Refinement Memorandum

MIS5320 Applied IS Project — Part B  ·  Week 1 Deliverable (Inception & Elaboration)

| Unit | MIS5320 Applied IS Project – Part B, Apex Australia Higher Education |
| --- | --- |
| Preceding unit | MIS5203 Applied IS Project – Part A (SEDAS Final Project Report) |
| Team | Ashraful Islam · ________ · ________ · ________ |
| Document purpose | Formal critique and refinement of the Part A specification; definition of the Part B MVP baseline (ULO 1) |
| Status | Draft for supervisor review and sign-off |
| Date | 09-Jul-2026 |

# 1. Purpose and Method

This memorandum reviews the system specification and Minimum Viable Product (MVP) design produced in MIS5203 (Part A) and refines them into an implementable Part B baseline, as required by the Unified Process (UP) at the start of the Construction phase. Each refinement is traceable to the Part A report section it modifies and is justified against the constraints of an eight-week, four-person student implementation.

The method followed was: (1) extract and uniquely number the functional and non-functional requirements implied by the Part A report; (2) assess each against feasibility, ethics and assessment constraints; (3) record every change in a refinement register with justification; and (4) re-baseline the ethical, security, privacy and sustainability commitments for the implementation context. This document is presented for stakeholder (supervisor) sign-off and forms the first entry of the Part B traceability chain:

# Abbreviations and Glossary

Full forms of all abbreviations used in this memorandum and in the SEDAS project documentation.

| Abbreviation | Full form / meaning |
| --- | --- |
| AI | Artificial Intelligence |
| API | Application Programming Interface |
| APP | Australian Privacy Principles (Privacy Act 1988, Cth) |
| BERT | Bidirectional Encoder Representations from Transformers |
| CI/CD | Continuous Integration / Continuous Deployment |
| CISO | Chief Information Security Officer |
| CLO | Course Learning Outcome |
| DevSecOps | Development, Security and Operations |
| DistilBERT | Distilled BERT (a smaller, faster variant of BERT) |
| DLP | Data Loss Prevention |
| F1 (score) | Harmonic mean of precision and recall (classification quality metric) |
| FP | False Positive |
| FR | Functional Requirement |
| GPU | Graphics Processing Unit |
| HD | High Distinction |
| HTTPS | Hypertext Transfer Protocol Secure |
| IS | Information Systems |
| KPI | Key Performance Indicator |
| LDAP | Lightweight Directory Access Protocol |
| LMS | Learning Management System |
| MFA | Multi-Factor Authentication |
| ML | Machine Learning |
| MVP | Minimum Viable Product |
| NFR | Non-Functional Requirement |
| NLP | Natural Language Processing |
| OWASP | Open Worldwide Application Security Project |
| PoC | Proof of Concept |
| RACI | Responsible, Accountable, Consulted, Informed (responsibility matrix) |
| RAD | Rapid Application Development |
| RBAC | Role-Based Access Control |
| RBCR | Risky-Behaviour Click Rate |
| REST | Representational State Transfer (API style) |
| SE | Social Engineering |
| SEDAS | Social Engineering Defence and Awareness System |
| SIEM | Security Information and Event Management |
| SOC | Security Operations Centre |
| SPA | Single-Page Application |
| SQL | Structured Query Language |
| SSO | Single Sign-On |
| TF-IDF | Term Frequency–Inverse Document Frequency |
| TLS | Transport Layer Security |
| TPB | Theory of Planned Behaviour |
| ULO | Unit Learning Outcome |
| UP | Unified Process |

# 3. Requirements Baseline

Part A expressed requirements in prose (scope statements §2.3, architecture §3.2, KPIs §2.7/§4.5, and user journeys §2.10). For traceability they are here consolidated and numbered. The final column states whether the requirement is delivered in the Part B MVP, refined, or deferred with a reference to the refinement register in Section 4.

## 3.1 Functional requirements

| ID | Requirement (the system shall…) | Source (Part A) | MVP? |
| --- | --- | --- | --- |
| FR-01 | Classify submitted email text in real time and return a phishing risk score (0–100) with a classification label. | §2.3 In-scope; §3.2 AI Engine | Yes |
| FR-02 | Provide a human-readable explanation of the top features/indicators that contributed to a classification. | §5.1 Transparency; §3.1 | Yes |
| FR-03 | Verify submitted URLs against a tamper-evident registry and an external reputation source, returning a trust indicator. | §2.3; §3.2 Blockchain Layer | Yes (refined — see R-02) |
| FR-04 | Record every URL verification in an append-only, hash-chained log so that tampering is detectable. | §1.2 Blockchain Trust Mechanisms | Yes (PoC) |
| FR-05 | Deliver persona-based micro-lessons (student / staff / admin) triggered by risky behaviour or on demand. | §2.3 Adaptive training; §1.2 TPB | Yes |
| FR-06 | Track per-user training progress, quiz results, and an individual risk score. | §2.3; §3.4 Data Architecture | Yes |
| FR-07 | Present a role-based governance dashboard showing detection volumes, risk-score distribution, RBCR trend, and training completion. | §2.3 Governance analytics | Yes |
| FR-08 | Enforce role-based access control distinguishing at minimum end-user and administrator roles. | §3.2 Security | Yes |
| FR-09 | Expose all module functions via documented RESTful APIs to preserve the microservice integration model. | §3.2 Integration and APIs | Yes |
| FR-10 | Integrate with institutional LMS, SIEM, and LDAP/SSO systems. | §2.3 Integrations | Deferred (mocked) — see R-03 |
| FR-11 | Provide automated ticket/case creation for confirmed incidents. | §2.3 Integrations | Deferred — see R-03 |

## 3.2 Non-functional requirements

| ID | Requirement | Part A target | Part B (MVP) target | Note |
| --- | --- | --- | --- | --- |
| NFR-01 | Phishing detection quality (F1 score) | ≥ 0.95 | ≥ 0.90 demonstrated; ≥ 0.95 aspirational | Public datasets, CPU training; gap analysis reported honestly (R-04) |
| NFR-02 | URL verification latency | < 200 ms | < 2 s end-to-end | External reputation API round-trip included (R-05) |
| NFR-03 | Email classification latency | Real-time | < 2 s on CPU | No GPU inference nodes in MVP (R-05) |
| NFR-04 | Availability | 99.7 % uptime | Best effort (dev deployment) | Uptime engineering deferred to Phase 3 (R-06) |
| NFR-05 | Security of the artefact | TLS 1.3, RBAC, MFA | HTTPS, RBAC, input validation, parameterised queries, OWASP Top 10 self-check | MFA deferred; relies on institutional SSO in production (R-06) |
| NFR-06 | Privacy | Data minimisation, pseudonymisation, APP compliance | Synthetic/public data only; no real personal data processed | Strengthened for the student build (§5 below) |
| NFR-07 | Accessibility | Inclusive UI for diverse users | WCAG-informed basics: contrast, keyboard navigation, alt text | Formal audit out of MVP scope |
| NFR-08 | Auditability | Compliance logs | All classifications and verifications logged with timestamps | Supports governance dashboard and marking evidence |

# 4. Refinement and Descoping Register

The register below records every material change from the Part A specification to the Part B implementation baseline. Descoping decisions preserve the architectural intent of Part A (microservice decomposition, layered defence, human-centred design) while removing enterprise infrastructure that a student team can neither access nor meaningfully evaluate within the unit. Each deferred item remains documented as future work, consistent with the phased rollout already defined in Part A §3.5.

| Ref | Part A specification | Part B refinement | Justification |
| --- | --- | --- | --- |
| R-01 | Ethereum-compatible smart contracts with Layer-2 (Polygon) for URL verification (§3.2) | Hash-chained append-only registry (PoC) + external reputation lookup (e.g., PhishTank / Google Safe Browsing) | Preserves the design intent (tamper-evidence, decentralised-trust concept) while removing gas fees, wallet infrastructure, and latency risk that add no assessable value to an 8-week MVP. Ethereum remains documented Phase 3 future work. |
| R-02 | Browser helper for on-click verification (§2.3) | Web form + API endpoint for URL submission; browser extension deferred | Extension store publishing and cross-browser testing exceed the timeline; the verification capability itself is fully demonstrated via the SPA and API. |
| R-03 | Live LMS, SIEM, LDAP/SSO and ticketing integrations (§2.3, §3.2) | Mock endpoints implementing the documented API contracts + integration design document | No institutional access to production LMS/SIEM/identity systems is available to a student team; mocks preserve the architecture and demonstrate the integration pattern. |
| R-04 | Detection precision ≥ 95 %, F1 ≥ 0.95 (§2.7, §4.5) | Demonstrate on public datasets; report actual precision/recall/F1 with honest gap analysis against the Part A target | Model quality depends on data volume and compute unavailable in the unit; the assessable skill is a rigorous evaluation regime, not a vendor-grade benchmark. |
| R-05 | Latency < 200 ms with GPU/TPU inference nodes (§3.2, §4.5) | < 2 s on commodity CPU hardware | GPU compute is out of budget and unnecessary to prove functional correctness; latency is measured and reported so the production path is evidenced. |
| R-06 | Kubernetes clusters, Kafka/RabbitMQ pipelines, geo-replication, 99.7 % availability (§3.2) | Docker Compose orchestration of the same microservices; direct REST calls between services | Scale-out infrastructure does not change functional behaviour at MVP scale; the microservice decomposition is retained so the Kubernetes/Kafka migration path is clear and defensible in the viva. |
| R-07 | Two Chinese scale-up case studies for initial rollout (Abstract) | Single simulated higher-education institution scenario with supervisor acting as institutional stakeholder | Real institutional pilots are outside unit scope and would raise ethics-approval requirements; a simulated scenario preserves the stakeholder-feedback loop required by the UP Transition phase. |
| R-08 | SMS/IM helper intercepting shortened links (§2.10 misuse case) | Descoped from MVP; documented as Phase 2/3 future work | Telephony/IM integration is a separate delivery channel with material engineering cost and negligible marginal evidence toward the ULOs. |

## 4.1 KPI measurement plan

Part A §4.5 defined technical, behavioural and institutional KPIs. The table below states how each is evidenced (or explicitly deferred) in Part B.

| KPI (Part A §4.5) | MVP measurement method in Part B |
| --- | --- |
| Phishing detection F1 ≥ 0.95 | Held-out test set evaluation; confusion matrix, precision, recall, F1 and FP rate reported in the final report |
| URL check latency < 200 ms | Timed test harness over 100 requests; mean and 95th percentile reported against the refined < 2 s target |
| 30 % reduction in risky click-through (RBCR) | Simulated pre/post scenario with seeded test users during stakeholder demonstration (behavioural KPI demonstrated in principle) |
| > 80 % voluntary training uptake | Not measurable without a real user population — reported as future work with proposed instrumentation |
| Dashboard uptime 99.7 % | Deferred (R-06); availability design discussed in report |

# 5. Ethics, Security, Privacy and Sustainability Re-Baseline

Part A Section 5 defined the governance commitments for SEDAS. The implementation context of Part B strengthens several of them, because a student build must not process real personal data.

## 5.1 Data and consent

- Synthetic and public data only. All model training and testing uses public or synthetic datasets only (public phishing corpora and legitimate-email corpora, with provenance and licences recorded in the Project Log). No live institutional email, no real student or staff records, and no scraping of private communications.

- Consent in simulation. Any demonstration involving simulated phishing is confined to seeded test accounts operated by team members; no unsuspecting person is exposed to a simulated attack. This upholds the informed-consent and psychological-safety commitments of Part A §5.1.

- Data minimisation by construction. User records in the MVP database contain fictitious identities. Risk scores and training histories therefore carry no privacy impact, while the data model still demonstrates the minimisation, retention and access-control design of Part A §5.3.

## 5.2 Security of the artefact

- Baseline controls. HTTPS transport, role-based access control (administrator and end-user roles), server-side input validation, parameterised database queries, and no credentials or secrets committed to the repository.

- Self-assessment. An OWASP Top 10 self-assessment is performed in Week 6 and its results logged — a security tool must itself withstand basic scrutiny, and this is expected to be examined in the viva.

## 5.3 Legal alignment

- APP alignment. The design is documented against the Australian Privacy Principles (Privacy Act 1988, Cth). Because no personal information is processed in the MVP, compliance is achieved by design; the report will describe the controls a production deployment would require (retention schedules, access audits, breach notification readiness).

## 5.4 Sustainability

- Environmental. Descoping GPU inference and Kubernetes clusters (R-05, R-06) materially reduces the energy footprint of the build, consistent with the environmental sustainability commitments of Part A §5.4; CPU-scale inference is sufficient for MVP validation.

- Operational. Documentation, automated tests and a public repository support operational sustainability: the artefact can be maintained, extended, or re-deployed by others.

# 6. Stakeholder Review and Sign-Off

This baseline is presented to the project supervisor in the Week 1 meeting. Comments and any required amendments will be minuted in the Project Log, and the agreed version becomes the frozen specification for the Construction phase (sign-off targeted for the Week 2 meeting, per the unit schedule).

| Role | Name | Signature / Date |
| --- | --- | --- |
| Supervisor (stakeholder) |  |  |
| Team representative | Ashraful Islam | Ashraful, 09-Jul-2026 |
| Team member |  |  |
| Team member |  |  |
| Team member |  |  |